# Handoff — Connexon Phase 0

## 1. Objective (What we are doing)

Build Connexon, a Rust runtime and language that composes R packages and Python tools into one typed, parallel, reproducible program for bioinformatics, data science and AI. Phase 0 delivers a runnable vertical slice: parser, evaluator, process-isolated bridges, hardware probe, install planner and CLI. Success means cargo build, cargo test, the examples run, and cnx doctor / cnx install --plan-only work.

## 2. Completed Items (What has been done)

- Workspace — four crates (connexon-core, connexon-syntax, connexon-runtime, connexon-cli) with shared dependency versions and a release profile.

- Core — Value and Table, CSV type inference and round trip, JSON conversion (arrays of records become tables), Rayon-backed statistics, typed errors.

- Syntax — lexer with line/column tracking, AST, precedence-climbing parser supporting let, fn, |>, ::, records, arrays, if, named arguments.

- Evaluator — scoped locals, user functions, short-circuit logic, type-checked arithmetic, pipes that inject the left value as the first argument, table and statistics builtins.

- Bridges — r::call and py::call spawn Rscript / python3, exchange JSON through temp files, support R package namespaces (stats::sd) and Python modules, and return typed values or clear errors.

- Probe and planner — CPU topology/ISA/NUMA, memory, lspci/NVIDIA/ROCm/AMD VRAM, toolchains; a pure planner that emits components, sizes, licences, notes and manual system commands. It correctly refuses ROCm for gfx803.

- CLI — cnx run, cnx eval, cnx doctor, cnx install [--plan-only|--yes]; writes connexon.install-plan.json.

- Examples — hello.cnx, functions.cnx, table.cnx, bridge.cnx, plus examples/data/de_sample.csv.

- Tests — 28 passing: 4 core, 10 runtime, 7 syntax, 7 CLI integration.

- Docs — README.md, docs/LANGUAGE.md, docs/DESIGN.md, docs/ROADMAP.md, with .docx twins.

Verified outputs:

- examples/hello.cnx → 15, 3, 1.5811388300841898

- examples/functions.cnx → 25, large

- examples/table.cnx → 4 significant rows, table previews

- examples/bridge.cnx → R mean 3, R sd 1.58113883008419, Python stdev 1.5811388300841898

- cnx doctor → Intel i5-10400, 6C/12T, 61.6 GiB, AMD WX 3200 gfx803 compute=false, cpu-only plan

- cnx install --plan-only → connexon.install-plan.json (2.9 KB)

## 3. Current Blockers (Where we are stuck)

None blocking. Deliberate Phase 0 limits:

- Tables are row-oriented in memory; Arrow is Phase 1.

- Bridge payloads are JSON; complex objects (DESeqDataSet, DataFrame, tensors) need Phase 1 adapters.

- The installer plans but does not download.

- GPU execution and AI calls are not implemented; only GPU detection is present.

- This machine is CPU-only for heavy compute: the AMD WX 3200 is gfx803, unsupported by modern ROCm. GPU work must be tested on a CUDA or supported-ROCm node.

## 4. Next Steps (What to do next)

- P0 — Replace JSON table transfer with Arrow IPC and add Parquet read/write.

- P0 — Add a connexon.lock writer (cnx env lock) recording R, Python, crate and system versions.

- P1 — Add typed wrappers for DESeq2::DESeq and a scikit-learn estimator, proving the vertical slice on real data.

- P1 — Add cnx fmt and an LSP skeleton.

- P1 — Add schema-aware tables (DataFrame<Schema>) with nullability.

- P2 — Implement the device capability matrix and DLPack interop; CUDA first, ROCm second.

- P2 — Implement the AI broker (OpenAI-compatible transport, capability registry, policy router, provenance) and the local OpenAI-compatible gateway.

## 5. Pitfalls & Anti-patterns (Never repeat these)

- Never write request$function in R. function is reserved; use request[["function"]]. This broke the first R bridge run.

- Never embed R or Python. Process isolation avoids R’s thread model, Python’s GIL, longjmp across Rust frames and GPL linking.

- Never nest parallelism. One Rayon level; BLAS pinned to 1 thread per worker.

- Never install a driver automatically. Detect, explain, and print the command.

- Never propose ROCm for gfx803. Probe the architecture, not the vendor.

- Never trust nproc alone. Read physical cores and cgroup quotas.

- Never let a bridge failure panic the runtime. Return a typed error with the interpreter’s message.

- Never use -C target-cpu=native in release builds. Use baseline binaries plus runtime dispatch.

## 6. Key Resources & Environment Info

- Project root: /run/media/meng/Bioinformatics/New_language/connexon

- Rust: 1.95.0 (2026-03-21); edition 2021; crates.io reachable.

- Dependencies: serde, serde_json, csv, tempfile, thiserror 2, rayon, clap 4.

- R: 4.6.1 with jsonlite available.

- Python: 3.13.13 (miniconda) with the standard library.

- Hardware: Intel i5-10400, 6C/12T, 61.6 GiB RAM, Intel UHD 630, AMD WX 3200 (gfx803, 4 GiB, no ROCm toolchain).

- Commands: make build, make test, make fmt, make clippy, make run, make doctor, make install-plan, make docs.

- Artifacts: connexon.install-plan.json (generated, git-ignored), target/ (git-ignored).

- Developer: Prof. Dr. rer. nat. Lingzhang Meng, Research Center for Medical Big Data and Artificial Intelligence, The People’s Hospital of Guangxi Zhuang Autonomous Region (Guangxi Academy of Medical Sciences); 孟令章教授[广西壮族自治区人民医院（广西医学科学院）,医学大数据与人工智能研究中心].

- Naming: Connexon, CLI cnx, extension .cnx, Chinese 连接子, GitHub org connexon-lang, domain connexon.dev (likely available at check time).

## 7. Startup Instruction for the Next Session

When starting a new session, the very first message must be: “Read handoff.md first.”

Then restate the state above before changing anything. If the previous session was interrupted, check cargo test --workspace and the example outputs first; those are the authoritative record of what works.